# Pirate Naval Survival Game

## Document 02 — MVP Scope & Non-Goals

Version: 1.0 Project Type: Unity Mobile-First Indie Game Primary AI Development Assistant: ChatGPT 5 via Coplay

# 1. PURPOSE OF THIS DOCUMENT

This document defines the exact scope of the Minimum Viable Product (MVP).

The purpose of the MVP is:

- To create a fully playable prototype quickly

- To validate the core gameplay loop

- To prove that sailing and ship customization are fun

- To establish scalable architecture for future expansion

This document is intended to prevent:

- Scope creep

- Overengineering

- Feature bloat

- AI implementation drift

- Premature optimization

If a feature is not explicitly listed as MVP content, it should NOT be implemented during the MVP phase.

# 2. MVP SUCCESS CRITERIA

The MVP is considered successful if the player can:

- Leave dock

- Sail through a region

- Fight enemy ships

- Take modular ship damage

- Gather floating loot

- Retrieve floating ship components using crew

- Return safely to dock

- Repair and upgrade ship

- Change ship build

- Re-enter gameplay with persistent progression

If this gameplay loop is functional and enjoyable, the MVP is complete.

# 3. CORE MVP GAMEPLAY LOOP

## Primary Loop

Dock → Sail → Explore → Fight → Loot → Sustain Damage → Recover → Return → Repair → Upgrade → Repeat

The loop must be playable before advanced systems are added.

# 4. MVP FEATURE LIST

# 4.1 SHIP SYSTEMS

## Included

- Single player ship

- Modular ship architecture

- Snap-based module placement

- Hull capacity system

- Weight system

- Basic buoyancy behavior

- Ship acceleration and turning

- Modular damage system

- Ship sinking system

- Ship repair system

- Dock restoration system

## Initial Ship Modules

The MVP should only include:

- Hull

- Cannon

- Mast

- Sail

- Rudder

- Cargo storage

- Crew quarters

Additional modules are NOT part of the MVP.

# 4.2 CREW SYSTEMS

## Included

- Crew assignment system

- Autonomous crew behavior

- Crew retrieval behavior

- Cannon operation

- Repair behavior

- Swimming behavior

- Crew XP progression

## Initial Crew Skills

The MVP should only include:

- Cannon skill

- Repair skill

- Retrieval skill

Crew morale, hunger, personality, relationships, and advanced AI are NOT included.

# 4.3 COMBAT SYSTEMS

## Included

- Automatic cannon firing

- Projectile cannonballs

- Range detection

- Basic enemy targeting

- Fire damage system

- Component damage

- Crew knockout system

- Floating loot drops

## Combat Philosophy

Combat should prioritize:

- Positioning

- Ship design

- Movement

- Risk management

Combat should NOT require high mechanical precision.

# 4.4 ENEMY SYSTEMS

## Included Enemy Types

Only the following enemy archetypes should exist in the MVP:

- Fishing boats

- Pirate hunters

## Enemy Features

Included:

- Patrol behavior

- Detection radius

- Combat behavior

- Chase behavior

- Simple retreat behavior

NOT Included:

- Boarding

- Fleet coordination

- Advanced tactics

- Faction diplomacy

- Complex formations

# 4.5 LOOT & RESOURCES

## Included Resource Types

Only these resources should exist initially:

- Gold

- Wood

- Cloth

- Metal

- Ammo

No advanced crafting materials during MVP.

## Included Loot Types

- Floating cargo

- Ship components

- Resource crates

- Gold drops

# 4.6 REGION SYSTEMS

## Included

- Region loading

- Basic biome differences

- Region difficulty scaling

- Weather presets

- Enemy population system

- Regional bounty system

## Included Region Types

Only 3 regions should exist initially.

Suggested MVP regions: 1. Calm coastal region 2. Fog region 3. Storm region

# 4.7 WEATHER SYSTEMS

## Included

- Wind direction

- Basic wave behavior

- Fog

- Storm conditions

- Visibility reduction

## Weather Philosophy

Weather should:

- Affect gameplay

- Affect sailing

- Affect escape

- Affect visibility

Weather should NOT become a heavy simulation.

# 4.8 DOCK SYSTEMS

## Included

- Repair menu

- Ship rebuilding

- Crew hiring

- Upgrade purchasing

- Region selection

- Bounty payment

## NOT Included

- Walking around towns

- NPC dialogue systems

- Shops with interiors

- Dock exploration gameplay

Dock functionality should remain menu-based.

# 4.9 INPUT SYSTEMS

## Mobile Controls

Included:

- Floating joystick

- Touch interactions

- Large touch targets

- Tap-to-retrieve loot

## PC Controls

Included:

- WASD movement

- Mouse interaction

- Mouse emulating touch

Keyboard shortcuts beyond basic testing are NOT a priority.

# 4.10 CAMERA SYSTEM

## Included

- Fixed angled camera

- Smooth follow behavior

- Camera collision prevention

- Basic zoom support

## NOT Included

- Fully free camera

- Complex cinematic systems

- Advanced camera transitions

# 5. SYSTEMS EXPLICITLY EXCLUDED FROM MVP

The following systems should NOT be implemented during MVP development.

Even partial implementation should be avoided.

# 5.1 MULTIPLAYER

NOT INCLUDED.

No networking systems. No online synchronization. No co-op. No PvP.

The architecture should remain single-player only.

# 5.2 BOARDING COMBAT

NOT INCLUDED.

Crew should never physically invade enemy ships.

Destroyed ships should simply drop floating loot.

# 5.3 ON-FOOT GAMEPLAY

NOT INCLUDED.

The player never exits the ship.

No walking:

- on islands

- in towns

- inside ships

# 5.4 ADVANCED ECONOMY

NOT INCLUDED.

No:

- regional pricing simulation

- supply/demand systems

- trading economy simulation

- faction trade routes

- inflation systems

The economy should remain simple.

# 5.5 ADVANCED CREW SIMULATION

NOT INCLUDED.

No:

- morale systems

- relationships

- schedules

- personality traits

- hunger/thirst

- mutiny

- emotional simulation

Crew are gameplay units, not life-simulation characters.

# 5.6 ADVANCED WATER PHYSICS

NOT INCLUDED.

No:

- fluid simulation

- realistic naval simulation

- advanced water displacement

- realistic sail simulation

The game is arcade-first.

# 5.7 PROCEDURAL WORLD GENERATION

NOT INCLUDED.

Regions may use handcrafted layouts or lightweight procedural placement.

Full procedural world generation is unnecessary for MVP.

# 5.8 LARGE CONTENT SCALE

NOT INCLUDED.

The MVP does NOT require:

- dozens of enemies

- huge regions

- massive item variety

- giant progression trees

The goal is validating the core systems.

# 6. MVP PERFORMANCE TARGETS

## Mobile Target Philosophy

The MVP should prioritize:

- Stable framerate

- Low input latency

- Readability

- Battery efficiency

## Recommended Targets

- 60 FPS target on modern devices

- 30 FPS minimum acceptable

- Fast loading times

- Minimal memory spikes

Optimization should favor:

- Simplicity

- Pooling

- Modular prefabs

- Lightweight AI

# 7. MVP ART TARGETS

## Art Philosophy

Art should support:

- Gameplay readability

- Fast production

- Modular ship building

- Mobile performance

## Visual Priorities

Priority order: 1. Readability 2. Silhouette clarity 3. Performance 4. Consistency 5. Polish

High fidelity realism is NOT a goal.

# 8. MVP DEVELOPMENT ORDER

The MVP should be built in this exact order.

## Phase 1 — Core Movement

- Water plane

- Ship controller

- Camera system

- Mobile controls

- Weight and movement tuning

Goal: Sailing must already feel satisfying.

## Phase 2 — Ship Architecture

- Ship module system

- Snap points

- Module placement

- Weight calculation

- Hull capacity system

Goal: Functional modular ship building.

## Phase 3 — Damage & Recovery

- Component HP

- Component destruction

- Floating debris

- Crew retrieval behavior

- Sea repair system

Goal: The ship becomes a living system.

## Phase 4 — Combat

- Enemy ships

- Cannon firing

- Projectile system

- Auto targeting

- Fire damage

- Loot drops

Goal: Playable combat loop.

## Phase 5 — Progression

- Dock systems

- Repairs

- Upgrades

- Crew hiring

- Bounty system

- Region progression

Goal: Persistent gameplay loop.

## Phase 6 — Polish

- Audio

- Visual feedback

- Effects

- UI polish

- Balancing

- Optimization

Goal: Playable MVP release candidate.

# 9. IMPORTANT AI DEVELOPMENT RULES

When using AI-assisted development:

- Build one system at a time

- Never implement future systems early

- Avoid placeholder complexity

- Keep scripts modular

- Avoid rewriting working systems unnecessarily

- Prioritize playability over scalability during MVP

Every implementation task should:

- Have a single clear goal

- Define exact expected behavior

- Avoid assumptions

- Avoid hidden dependencies

# 10. FINAL MVP RULE

The MVP is NOT trying to prove:

- giant content scale

- realism

- graphical fidelity

- multiplayer capability

- advanced simulation

The MVP is ONLY trying to prove:

“Is sailing, customizing, damaging, recovering, and surviving with a modular pirate ship genuinely fun?”

If the answer is yes, the project is successful.